## Slide 1: <Project Name>
Communication Plan
Nn/nn/nnnn

## Slide 2
Project Governance and Team Structure |  |  |  | 
 | Responsibilities | Terms of Reference | Customer Participants | Microsoft Participants
Steering Group | Escalations Direction setting | Strategic and tactical advice to Program sponsors, on Program progress, Milestone progress, and main Risks and Issues. Final exception escalation. Cost/Benefits of Program. | asdf Sponsor Asdf Exec Sponsor Customer names | Asdf Sponsor Asdf Sponsor
Strategy/Design | Strategic design and design approval | Governance check on Strategic Design and all approval activities. Long term control of Strategic cloud design and links to hybrid cloud. | asdf | asdf
Program Senior Leadership | Maintaining integrated delivery of program to meet program objectives | Checks and balances on Governance of Program. Briefing of Steering group. Milestone checks. | asdf | asdf
Project Management | Daily project leadership | To manage and coordinate the workstream teams in delivery, resolve technical problems and escalate when necessary. Project Governance, Plan and milestone progress. Risks and Issues. | asdf | asdf
Work Stream Leads | Point of accountability for solution delivery and architecture | Delivery of the technical tasks in each workstream. Feed into centralized plans. Feed into PMs. | Foundation – asdf Operations – asdf | asdf
Account Team | Integrated Services and Solutions to Support Contoso | To manage the costs and use of resources throughout the planned schedule. Costs/Benefits. | asdf | asdf

## Slide 3
Communication Events |  |  |  |  | 
Project Function | Meeting | Purpose | Owner | Frequency | Agenda
Steering Group | Internal Executive Steering Committee Customer Executive Steering Committee |  |  |  | 
Architecture | Architecture Review Board |  |  |  | 
Program Management | Program Review Meeting |  |  |  | 
Project Management | Project Review: Schedule, RAID, etc. |  |  |  | 
Work Stream Management | Workstream daily work coordination |  |  |  | 
Team All Hands | Program Directors Update |  |  |  | 

## Slide 4: Communications Rhythm
Monday
Tuesday
Wednesday
Thursday
Friday
WEEKLY
MONTHLY
FORTNIGHTLY
Microsoft Internal Scrum
Daily War Room
Account Team: Delivery
Architecture Review Board
Steering Committee
Microsoft Internal Scrum
Daily War Room
Microsoft Internal Scrum
Daily War Room
LEGEND
Microsoft Internal
Customer/Microsoft Team Leads
Executive Meeting
Account Team Sync

## Slide 5
Project Collaboration |  | 
Communication Item | Description | Link
Team Collaboration | E.g. Teams Channel | 
Work Management | E.g. ADO | 
Project Content & Artifacts | E.g. SharePoint Online |