## Slide 1: <Project Name>
Program Governance Model
Nn/nn/nnnn

## Slide 2: Governance Framework
Tracking, Planning, Controlling, Reporting
Solution Management/Design Authority
Business Alignment & Decision Making
Funding & Change Management
Program Steering Committee
Inputs
Output from Project Status
Output from Solution Management
Outputs
Project Plan, Schedule and Budget Changes
Solution Scope & Design Decisions
Implementation Recommendations
Technical Decisions
Executive Steering Committee
Inputs
Operating Committee Outputs
Project Status
Issues Escalation & Resolution Approval
Outputs
Adjudicate Recommendations & Decisions
Funding & Resource Approvals
Team Directives
Plan, Strategy & Change Disposition
Inputs
Technical design topics
Solution design topics
Project Status
Issues Escalation & Resolution Approval
Architecture Review Board
Outputs
Infrastructure Design
Integration Design
Data Migration Strategy & Design
Solution Design
Inputs
Progress Report
Schedule Updates
Financial Tracking
Risks and Issues
Change Management
Project Management
Outputs
Project Plan Updates
Change Requests
Financial Report
Updated Issues and Risks
Once Per Month
Twice Per Month
Twice Per Month
Weekly
Change Control
Review Changes for Impact & Justification
Notes: This diagram illustrates one formal method that I have been using over the past few years to implement a formal structure to achieve that purpose. It is intended to It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
This diagram illustrates a project governance structure intended to:
It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
Leverage existing staffing levels and roles to achieve comprehensive governance without increasing overhead and project cost
Place accountability for actions and outcomes on the appropriate roles
Project Status: this forum is chaired by the Project Manager. This is where the project is administered in regards to planning, tracking and reporting. Typically conducted weekly and provides the information required for internal Microsoft project tracking as well as Customer facing information
Solution Management: Chaired by the Delivery or Solution Architect. This is where solution design and technical topics are discussed and aligned (i.e., review customization requirements to determine if configuration options are possible, communicate infrastructure sizing and status, determine interface architecture and strategy, determine data migration strategies and approach)
Program Management Office (PMO): Chaired by the Customer Project or Program Manager. Inputs and recommendations from the Project Status and Solution Management meetings are reviewed, actions and decisions approved and recommendations developed for the Executive Steering Committee.
Executive Steering Committee: Chaired by the Customer Executive Sponsor. Review and approve/reject PMO recommendations and requisite funding or resourcing, final court to adjudicate unresolved issues and direct the project team accordingly.

## Slide 3: Governance Objectives
Review Changes for Impact & Justification
Solution Management/Design Authority
Program Steering Committee
Executive Steering Committee
Architecture Review Board
Project Management
Change Board
Business Alignment & Decision Making
Funding & Change Management
Tracking, Planning, Controlling, Reporting
Project Management Board is chaired by the Project Manager(s)
It is conducted weekly and intended to address all tactical aspects of managing and planning the project or workstream
Significant variances result in a Change Request and sent to Change Management Board
Chaired by the Delivery or Solution Architect
Overall solution design authority
Azure foundation and policy decisions
Migration Plan Decisions
Recommendations for Production Change Management
Jointly chaired by Customer & MSFT Program Manager
Inputs and recommendations from Project Management, ARB, and Change Management are reviewed, actioned
Ops Committee decisions are prepared for review by the Executive Steering Committee
Chaired by the Customer Executive Sponsor.
Recommendations from the Ops Committee are reviewed and approve/rejected
The Exec Committee provides requisite funding or resourcing and is the final court to adjudicate unresolved decisions and direct the project team accordingly.
Jointly chaired by Customer & MSFT Program Manager
Changes that have a material impact on the project or the solution are reviewed for :
project cost & schedule impact
ARB approval and recommendations
operational and support implications
Recommendations sent to Operating Committee
Committee Objectives
Notes: This diagram illustrates one formal method that I have been using over the past few years to implement a formal structure to achieve that purpose. It is intended to It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
This diagram illustrates a project governance structure intended to:
It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
Leverage existing staffing levels and roles to achieve comprehensive governance without increasing overhead and project cost
Place accountability for actions and outcomes on the appropriate roles
Project Status: this forum is chaired by the Project Manager. This is where the project is administered in regards to planning, tracking and reporting. Typically conducted weekly and provides the information required for internal Microsoft project tracking as well as Customer facing information
Solution Management: Chaired by the Delivery or Solution Architect. This is where solution design and technical topics are discussed and aligned (i.e., review customization requirements to determine if configuration options are possible, communicate infrastructure sizing and status, determine interface architecture and strategy, determine data migration strategies and approach)
Program Management Office (PMO): Chaired by the Customer Project or Program Manager. Inputs and recommendations from the Project Status and Solution Management meetings are reviewed, actions and decisions approved and recommendations developed for the Executive Steering Committee.
Executive Steering Committee: Chaired by the Customer Executive Sponsor. Review and approve/reject PMO recommendations and requisite funding or resourcing, final court to adjudicate unresolved issues and direct the project team accordingly.

## Slide 4: Governance Committee Members
Review Changes for Impact & Justification
Solution Management/Design Authority
Program Steering Committee
Executive Steering Committee
Architecture Review Board
Project Management
Change Board
Business Alignment & Decision Making
Funding & Change Management
Tracking, Planning, Controlling, Reporting
Customer | Names
Project Manager | 
Business Lead (s) | 
Development Lead | 
Test Lead | 
Project Manager(s) | 
Delivery Architect | 
Development Lead(s) | 
IGD Project Manager(s) | 
IGD Development Lead(s) | 
Customer | Names
Program Manager | 
Project Manager(s) | 
Business Lead(s) | 
Development Lead | 
Test Lead | 
Program Manager | 
Project Manager(s) | 
Delivery Architect | 
Technical Architect | 
Development Lead(s) | 
Customer | Names
Program Manager | 
Project Manager(s) | 
Business Lead(s) | 
Solution Architect | 
Program Manager | 
Project Manager(s) | 
Delivery Architect | 
Technical Architect | 
Account Delivery Executive | 
Customer | Names
Program Manager | 
Project Manager(s) | 
Business Lead(s) | 
Solution Architect | 
Program Manager | 
Project Manager(s) | 
Delivery Architect | 
Technical Architect | 
Account Delivery Executive | 
Customer | Names
Executive Sponsor | 
Program Manager | 
Senior Business Lead | 
Solution Architect | 
Executive Sponsor | 
Account Executive | 
Domain Sponsor | 
Program Manager | 
Account Delivery Executive | 
Notes: This diagram illustrates one formal method that I have been using over the past few years to implement a formal structure to achieve that purpose. It is intended to It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
This diagram illustrates a project governance structure intended to:
It eliminate resource randomization by serving as a single framework through which all project components are addressed at an appropriate time and manner.
Leverage existing staffing levels and roles to achieve comprehensive governance without increasing overhead and project cost
Place accountability for actions and outcomes on the appropriate roles
Project Status: this forum is chaired by the Project Manager. This is where the project is administered in regards to planning, tracking and reporting. Typically conducted weekly and provides the information required for internal Microsoft project tracking as well as Customer facing information
Solution Management: Chaired by the Delivery or Solution Architect. This is where solution design and technical topics are discussed and aligned (i.e., review customization requirements to determine if configuration options are possible, communicate infrastructure sizing and status, determine interface architecture and strategy, determine data migration strategies and approach)
Program Management Office (PMO): Chaired by the Customer Project or Program Manager. Inputs and recommendations from the Project Status and Solution Management meetings are reviewed, actions and decisions approved and recommendations developed for the Executive Steering Committee.
Executive Steering Committee: Chaired by the Customer Executive Sponsor. Review and approve/reject PMO recommendations and requisite funding or resourcing, final court to adjudicate unresolved issues and direct the project team accordingly.